Mintues from meeting d. 24/4 2013

The Agenda for today:   
 - The last sprint (Sprint 4)   
 - The last 5 weeks of the project   
 - The report structure   
 - What do we think we can finish in this project

Ad. 1:

We started on the last sprint.

Ad. 2:

The first 2 weeks now will be implementing, the one after that is bug fixing and the last two is for writing reports.

Ad. 3:

It looks fine to Shuo, but he will contact Ulrik to see if it fits with the Sample.

He will try to send us the sample structure when he gets it from Ulrik.

Ad. 4:

The whole Profile part, and the design of the Pics Manager system.